BUSINESS REQUIREMENTS DOCUMENT (BRD)

TAPSEED MARKETPLACE ECOSYSTEM

BRD CONTENTS

PART 1 — Document Control, Executive Summary, Introduction, Purpose, Scope, Stakeholders, Value Chain

PART 2 — Detailed Roles, Business Requirements, High-Level Processes

PART 3 — Functional Requirements, Non-Functional Requirements, Integrations, Compliance

PART 4 — Risks, Assumptions, Dependencies, Success Metrics, Appendices

PART 1/4

BUSINESS REQUIREMENTS DOCUMENT (BRD)

TAPSEED MARKETPLACE ECOSYSTEM

Powered by IXXO Ecommerce Platform & IXXO Business Support Suite

- Document Control

| Document Title | Business Requirements Document (BRD) – Tapseed Marketplace Ecosystem |
| --- | --- |
| Prepared For | Tapseed Board, Investors, IXXO Technical Team, Ecosystem Partners |
| Prepared By | GM |
| Version | 1.0 |
| Date | 19 November 2025 |

Version History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 19 Nov 2025 | Initial BRD Draft | GM |

Approval Signatures

- MD: _____________________

- TECH LEAD: _____________________

- COO: _____________________

- IXXO Technical Lead: _____________________

- Executive Summary

Tapseed has entered a strategic white-label partnership with IXXO, enabling the deployment of a multi-vendor enterprise ecommerce marketplace and business support suite across Zimbabwe, with expansion planned across Africa.

This marketplace becomes the digital spine of the Brainscope–Crystal Candy FMCG distribution ecosystem and expands into a broader national commerce platform integrating:

- Procurement

- Manufacturing

- Distribution

- Wholesale/B2B

- SMEs & retailers

- Logistics

- Consumer commerce via the Tapseed Super App

- Tax integration (ZIMRA)

- Payment rails & settlement engine

With Brainscope as the anchor manufacturer and distributor, the entire value chain—from raw material suppliers → Brainscope → supermarkets/SMEs → consumers—is digitized and monetized through Tapseed.

The BRD outlines functional, operational, and technical requirements necessary to deploy the system using IXXO’s technology stack while accommodating local business, regulatory, and tax environments.

- Introduction

Tapseed aims to build Zimbabwe’s most comprehensive digital commerce ecosystem, integrating manufacturing, supply chain, logistics, retail, and consumer payments into a single, multi-sided marketplace.

IXXO provides:

- Multi-vendor ecommerce platform (core engine)

- Business Support Suite (CRM, invoicing, helpdesk, etc.)

- Logistics and delivery tools

- Vendor management

- Core PHP-based scalable architecture.

- In-house development & support

Tapseed will localize these capabilities to support:

- Brainscope manufacturing and distribution

- Crystal Candy and distributed products

- Local goods manufacturers

- Supermarkets and SME merchants

- Van sales logistics operations

- Consumer checkouts via Tapseed Super App

- Tax-at-source collection for ZIMRA.

This BRD defines the requirements for a system that integrates these participants and becomes a closed-loop digital commerce economy, scalable across Africa.

- Purpose of Document

This BRD serves as a formal documentation of requirements for:

- Implementation of the Tapseed Marketplace using IXXO technology.

- Alignment of all ecosystem participants on operational processes.

- Providing technical and business specifications for IXXO development teams.

- Establishing an authoritative reference for board approval, investor due diligence, and regulatory engagement.

- Defining the dependencies and success criteria for the ecosystem rollout.

- Scope

5.1. In-Scope

✔ Multi-vendor ecommerce marketplace (IXXO white-label)
✔ B2B procurement and wholesale ordering
✔ B2C ecommerce checkout
✔ SME stock management & storefronts
✔ Consumer Super App payments
✔ Logistics App (delivery, van sales, GPS tracking)
✔ CRM, invoicing, helpdesk, documentation
✔ Supplier onboarding (local & foreign)
✔ ZIMRA integration for tax-at-source
✔ Settlement and payment rails integration
✔ Data analytics and reporting
✔ Fraud control & permissions

5.2 Out-of-Scope (Phase 1)

✘ Lending & credit scoring
✘ Cross-border trade modules
✘ Marketplace advertising engine
✘ ERP replacement for Brainscope (integration only)
✘ API exposure to third-party developers

- Stakeholders

| Stakeholder | Role | Engagement With Marketplace |
| --- | --- | --- |
| Tapseed | Platform Owner & Administrator | Manages entire ecosystem, settlement, compliance, pricing, fees, onboarding |
| IXXO | Technology Provider | Platform implementation, support, integration guidance |
| Brainscope | Manufacturer & Distributor | Imports finished products for resell, Manufactures goods, manages dark stores, supplies supermarkets & SMEs |
| Crystal Candy | Distributed Brand | Product line distributed through Brainscope |
| Raw Material Suppliers | Provide inputs | Receive payments via Marketplace |
| Local Goods Manufacturers | Sell goods to Brainscope | Integrated procurement and payment |
| Supermarkets | Large B2B buyers | Use Marketplace for ordering, payments, stock visibility |
| SME Retailers / Merchants | Resellers | Order stock, manage storefronts, track vans, use CRM |
| Logistics Providers | Transport | Receive delivery jobs, GPS tracking |
| Consumers | End users | Purchase goods via Super App |
| ZIMRA | Regulator | Receives automated tax deductions |
| Banks & Payment Providers | Financial partners | Handle escrow, settlement, merchant accounts |

- Value Chain Overview

This section explains the flow of goods and money from raw material to consumers in simple terms.

Step 1: Raw Materials → Brainscope (Manufacturing)

- Local and foreign suppliers sell sugar, coloring, packaging, and food ingredients to Brainscope.

- Payments are made through the Tapseed Marketplace.

- Brainscope produces Crystal Candy and other FMCG products.

- Brainscope also imports products for resell.

Step 2: Brainscope → Darkstores

- Finished goods are moved into Brainscope’s dark stores (micro-warehouses).

- Stock levels are automatically synced on the Marketplace.

Step 3: Brainscope → Retailers (Supermarkets & SMEs)

- Retailers place orders on the Tapseed Marketplace.

- Payments are made electronically.

- Logistics providers collect goods and deliver.

Step 4: Brainscope → Van Sales → SMEs

- Vans visit neighbourhood shops.

- SMEs purchase stock directly on the Super App or via the van POS.

- Payments go through the Tapseed rails.

Step 5: SMEs & Supermarkets → Final Consumers

- Consumers buy goods in stores or through the Super App.

- Payments go through the Tapseed Super App checkout.

Step 6: Marketplace Monetization

At each step, Tapseed earns:

- Transaction fees

- Subscription fees

- Logistics fees

- Payment processing fees

- Supplier onboarding fees

Step 7: ZIMRA Tax Collection

Tax is deducted automatically and remitted to ZIMRA at source.

- High-Level Ecosystem Narrative

The Tapseed Marketplace becomes the central digital backbone connecting:

- industrial supply

- retail distribution

- Transport

- wholesale trade

- consumer purchasing

- tax collection

All commerce activities are funded through a single digital environment, creating:

- Guaranteed transaction volumes

- Data intelligence across all value chain levels

- A multi-sided network effect

- Market defensibility

PART 2 (Roles, Business Requirements, Process Maps)

Below is the full, formal, enterprise-grade BRD (Option A) for the Tapseed Marketplace Ecosystem.

BUSINESS REQUIREMENTS DOCUMENT (BRD)

TAPSEED MARKETPLACE ECOSYSTEM

Powered by IXXO Ecommerce Platform & IXXO Business Support Suite

Version 1.0 – Draft for Review

1. DOCUMENT CONTROL

| Item | Description |
| --- | --- |
| Document Title | Tapseed Marketplace Ecosystem Business Requirements Document (BRD) |
| Version | 1.0 |
| Status | Draft for Board Review |
| Prepared For | IXXO |
| Prepared By | GM |
| Date | 19 November 2025 |

1.1 Document History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 19 Nov 2025 | Initial Draft | GM |

1.2 Approvals (To Be Signed)

| Name | Designation | Signature | Date |
| --- | --- | --- | --- |
| MD, Tapseed | — | — | — |
| COO, Tapseed | — | — | — |
| TECH LEAD, Tapseed | — | — | — |
| FINANCE LEAD, Tapseed | — | — | — |
| IXXO Representative | — | — | — |

2. EXECUTIVE SUMMARY

Tapseed is implementing a multi-ecosystem digital commerce platform powered by the IXXO Ecommerce Platform and IXXO Business Support Suite, enabling a full supply-chain-to-consumer marketplace.

The platform integrates:

- Manufacturers (e.g., Brainscope)

- Brand Owners (e.g., Crystal Candy)

- Raw Material Suppliers

- Local Manufacturers/Contract Tech Leaders

- Distributors & Wholesalers

- SME Retailers / Spaza Shops

- Logistics Service Providers

- Consumers

- ZIMRA (for Tax-on-Source handling)

The system will host B2B procurement, B2B2C sales, SME stock replenishment, van sales, logistics coordination, payments, settlements, and tax computation within one integrated marketplace.

This platform is positioned as a national retail and supply chain digitization engine, improving transparency, pricing, efficiency, and compliance.

3. INTRODUCTION

Tapseed’s strategy is to digitize end-to-end product distribution and SME retail operations in Zimbabwe and targeted regional markets.
To achieve this, Tapseed has secured a white-label license with IXXO Ecommerce, including:

- Multi-vendor marketplace engine

- Inventory, pricing, catalog management.

- CRM and business support suite

- Logistics and delivery routing

- SME onboarding and management

- Discount engines

- Payment APIs

- Tax modules

This BRD defines the business, functional, technical, and compliance requirements for deploying the marketplace across the Brainscope–Crystal Candy ecosystem and all related Tech Leaders.

4. PURPOSE OF DOCUMENT

This BRD:

- Defines the operational model of the Tapseed Marketplace.

- Specifies functional and non-functional requirements.

- Outlines all stakeholders and their roles.

- Describes end-to-end process flows.

- Provides integration, compliance, and system requirements for IXXO implementation.

- Serves as the basis for board approval, vendor agreements, and project execution.

5. SCOPE

5.1 In Scope

- Multi-vendor ecommerce marketplace

- B2B procurement

- B2C consumer marketplace

- Van sales operations

- Wholesale order management

- Local manufacturer onboarding

- Supplier and raw material procurement workflows

- SME onboarding & fulfilment

- Payment gateway and settlement engine

- ZIMRA tax-at-source handling

- Logistics routing & proof of delivery

- Customer service & CRM

- Business reporting dashboards

- Discount & promotion engines.

5.2 Out of Scope

- Physical warehousing operations

- Manufacturing operations not touching digital workflows.

- ERP replacement for suppliers (integration only)

- External financial audits

- Consumer lending/credit (future phase)

6. STAKEHOLDERS

6.1 Internal Stakeholders

- Tapseed Board

- Tapseed Executive Management

- Tapseed Technology Team

- Tapseed Operations Team

- Tapseed Financial Control & Compliance

6.2 External Stakeholders

- Brainscope – Manufacturer & Distributor

- Crystal Candy – Brand Owner

- Raw Material Suppliers

- Local Manufacturing Partners

- Distributors & Wholesalers

- SME Retailers / Spaza Stores

- Logistics Providers

- Consumers

- IXXO Technical & Support Team

- ZIMRA – Tax authority

7. CURRENT STATE ASSESSMENT (AS-IS)

- Procurement and distribution heavily rely on manual processes.

- SMEs buy stock inconsistently due to lack of visibility of prices, discounts, and real stock levels.

- No real-time inventory movement across the ecosystem.

- Manufacturers have limited visibility of end-consumer demand.

- Tax leakages occur due to informal cash sales.

- Lack of unified logistics visibility across multiple distributors.

- No integrated B2B/B2C marketplace.

8. TARGET OPERATING MODEL

The Tapseed–IXXO platform will deliver:

- Digital supplier catalogues

- Real-time stock and pricing visibility

- Wholesale and retail ordering as a single flow

- Integrated van sales module

- SME self-ordering mobile application

- Automated payments and settlements

- ZIMRA tax-at-source automation

- Transparent ecosystem data

- Route optimization for deliveries

- Consumer marketplace (B2C)

- Discounts and promotional campaigns are centrally delivered.

- VALUE CHAIN OVERVIEW

  - Raw Materials

Suppliers deliver raw products → manufacturers.

  - Imported products for resell

Brainscope also imports finished products for resell.

  - Manufacturing/Packaging

Brainscope or partner manufacturers convert raw materials into finished

goods.

  - Distribution

Products move to wholesalers and SME retailers.

  - Retail

SME stores and supermarkets sell to consumers.

  - Consumer Purchase

Consumers buy using the Tapseed Super App.

  - Data & Tax

Each transaction produces real-time reports → Tapseed → ZIMRA → suppliers.

10. ROLES & RESPONSIBILITIES

10.1 Tapseed

- Platform ownership

- System monitoring

- Data governance

- SME onboarding

- Settlement management

- Compliance reporting

10.2 Brainscope

- Product master data

- Stock and supply commitments.

- Discount structures

- Distribution fulfilment

10.3 Crystal Candy

- Brand management

- Pricing strategy

- Marketing oversight

- Supply planning

10.4 Raw Material Suppliers

- Supply catalogues

- Delivery scheduling

- Invoice integration

10.5 Local Manufacturers

- Participating in B2B procurement

- Production of demand

10.6 Distributors

- Warehousing

- Delivery

- Van sales operations

10.7 SME Retailers

- Replenish stock.

- Participating in promotions

- Report on store-level data

10.8 Consumers

- Purchase via the marketplace.

- Benefit from promotions

- Provide feedback.

11. BUSINESS REQUIREMENTS

11.1 Functional Requirements

Modules:

- Marketplace Module

- Supplier Portal

- SME Portal

- Consumer App

- Logistics & Delivery Module

- Discount & Promotion Engine

- Van Sales Module

- CRM

- Tax Module

- Payment & Settlement Engine

- Reconciliation Module

- Admin Backoffice

12. FUNCTIONAL REQUIREMENTS (HIGH-LEVEL)

12.1 Product Management

- SKU creation

- Product attributes, variants

- Pricing and discount structures

- Supplier-specific pricing

12.2 Order Management

- B2B orders

- B2C orders

- Wholesale ordering

- Van sales mobile POS

- Auto-route allocation

12.3 Payments

- Wallet payments

- Mobile money

- Card payments

- Bank transfers

- Escrow capability

- Auto settlement rules

12.4 Tax

- Automated ZIMRA tax calculation

- On-source deductions

- Tax statement generation.

12.5 Logistics

- Delivery route planning

- Driver app

- GPS tracking

- Proof of delivery

- Returns handling.

12.6 SME App

- Stock ordering

- Price visibility

- Promotions

- Wallet management

- Loyalty program

12.7 Consumer App

- Product discovery

- Checkout

- Delivery tracking

- Wallet payments

- Loyalty points

13. PROCESS MAPS

End-to-end value chain diagram

- Marketplace architecture

- Payment flow

- SME order flow

- Distributor fulfilment

- Logistics flow

- Settlement flow

- Tax flow

14. INTEGRATION REQUIREMENTS

Internal

- IXXO Ecommerce Core

- IXXO Business Support Suite

External

- Payment Gateways

- Bank APIs

- SMS/Email gateways

- ZIMRA API

- Distributor ERP systems

- GPS tracking systems

15. REVENUE COLLECTION POINTS

- Marketplace commissions

- Supplier subscription fees

- SME subscription fees

- Delivery fees

- Payment processing fees

- Promotional program fees

- Data monetization (future)

16. ASSUMPTIONS

- All suppliers will provide product data on time.

- Logistics providers will integrate with the routing system.

- Payment providers maintain uptime above 99%.

- ZIMRA API access is granted.

17. CONSTRAINTS

- Internet connectivity in rural SME zones

- The cash-heavy market affects digital payments.

- ERP availability varies among suppliers.

18. DEPENDENCIES

- IXXO platform deployment

- Payment gateway onboarding

- ZIMRA compliance approval

- Content readiness from suppliers

19. RISKS & MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low SME adoption | Medium | Discount-driven onboarding |
| System downtime | High | Redundant hosting, SLAs |
| Logistics delays | High | Multiple provider onboarding |
| Pricing inconsistencies | High | Centralised pricing engine |
| Tax calculation errors | High | Thorough ZIMRA certification |

20. COMPLIANCE

- ZIMRA Tax Regulations

- Consumer Protection Act

- Data Privacy Regulations

- Digital Transactions Act

- VAT Act

21. SUCCESS METRICS

- 100,000 SMEs onboarded in 18 months.

- GMV ≥ USD 100M in Year 2

- 95% of distributor orders are executed digitally.

- 90% of tax is processed automatically

- 99% platform uptime

22. APPENDICES

- Glossary

- SKU Data Structure

- API List

- Stakeholder Contacts

BRD Flows

Options:

- Full Ecosystem Architecture

- End-to-End Value Chain

- Payment Flow

- SME Order Flow

- Distributor/Logistics Flow

- Tax Flow

Marketplace Components Diagram

## 1. Full Ecosystem Architecture Diagram

+-----------------------------+
                   |        Raw Material          |
                   |          Suppliers           |
                   +---------------+--------------+
                                   |
                                   v
                         +---------+----------+
                         |    Local / Contract |
                         |    Manufacturers    |
                         +---------+----------+
                                   |
                                   v
       +----------------+    +-----+------+    +----------------+
       |   Brainscope   |    | Crystal     |    | Other Brands   |
       | Manufacturer & |    | Candy (Brand|    | / Suppliers    |
       | Distributor    |    |  Owner)     |    |                |
       +--------+-------+    +------+------ +----------------+
                |                  |                 |
                +------------------+-----------------+
                                   |
                                   v
                        +----------+-----------+
                        |   Tapseed Marketplace |
                        |  (Powered by IXXO)    |
                        +----------+------------+
                                   |
          -----------------------------------------------------------------
          |               |                 |                |            |
          v               v                 v                v            v
 +----------------+  +--------------+  +--------------+ +-----------+ +--------+
 | Distributors   |  | Wholesalers  |  | SME Retailers| | Logistics | | Consumers|
 | (Warehouses)   |  |              |  | / Spazas     | | Providers | |  (B2C)   |
 +--------+-------+  +------+-------+  +------+-------+ +-----+-----+ +---------+
          |                 |                 |                |
          +-----------------+-----------------+----------------+
                                   |
                                   v
                            +------+------+
                            |   ZIMRA     |
                            | Tax Systems |
                            +-------------+

## 2. End-to-End Value Chain Diagram

Raw Materials --> Manufacturing --> Distribution --> Wholesale --> SME Retail --> Consumers

+-------------+     +-------------+     +-------------+    
| Raw         | --> | Manufacturers| --> | Distributors | 
| Materials   |     | (Brainscope, |     | & Wholesalers|     
| Suppliers   |     | Partners)    |     |              |     
+-------------+     +-------------+     +-------------+

|

v

+-------------+     +-------------+
| Consumes    | <-- | SMEs/Spazas  |
| (BC2 App)   |     |             | 		    
+-------------+     +-------------+

## 3. Payment Flow Diagram

+------------------------+
                     |     Consumer Wallet     |
                     |  (Card/Mobile Money)    |
                     +-----------+-------------+
                                 |
                                 v
                     +-----------+-------------+
                     |     Tapseed Payment     |
                     |       Gateway           |
                     +-----------+-------------+
                                 |
          ---------------------------------------------------------
          |                        |                             |
          v                        v                             v
+----------------+     +---------------------+       +------------------------+
| Supplier/Brand |     | Distributor/Wholes. |       |  Tapseed Commission     |
| Settlements    |     | Settlements         |       |     Settlement Account  |
+----------------+     +---------------------+       +------------------------+
                                 |
                                 v
                           +-----+------+
                           |   ZIMRA    |
                           | Tax Module |
                           +------------+

## 4. SME Order Flow Diagram

SME -> Tapseed SME App -> Marketplace -> Distributor -> Logistics -> SME

+-------------+     +------------------+     +------------------+  
|   SME       | --> |  SME App (IXXO)  | --> |   Marketplace    | 
| Retailer    |     |  Order Capture   |     |  Order Routing   |     
+-------------+     +------------------+     +------------------+     
                                                                                                                                                             |
                                                          v

+------------------+     +-------------+
|   Logistics &    | <-- | Distributor |
|   Delivery       |     | Warehouse   |
+------------------+     +-------------+  
                                |
                                v
                          +-----+-----+
                          |   SME     |
                          |  Receives |
                          |  Goods    |
                          +-----------+

## 5. Distributor / Logistics Flow Diagram

Marketplace -> Distributor W/H -> Van Sales / Delivery -> SME / Retail / Consumer

+------------------+     +---------------------+     +---------------------+
| Marketplace      | --> | Distributor W/H     | --> | Delivery Team / Van |
| (Order Routing)  |     | Order Fulfilment    |     | Sales & Drivers     |
+------------------+     +---------------------+     +---------------------+
                               |
                               v

+--------------+     +------------------+
| Proof of     | <-- | SME / Consumer   |
| Delivery     |     | Delivery/PoD     |
+--------------+     +------------------+

## 6. Tax Flow Diagram (ZIMRA On-Source)

Transaction -> Tax Calculation -> Deduction -> Remittance -> ZIMRA Reporting

+-------------+     +----------------+     +---------------+     
| Transaction | --> | Tax Module     | --> | Tax Deduction | 
| (B2B/B2C)   |     | (IXXO/Tapseed) |     | On-Source     | 
+-------------+     +----------------+     +---------------+

|

V

+-------------+     +----------------+     
| ZIMRA       | --> | Settlement     |
| Reporting   |     | Engine         |     
+-------------+     +----------------+

## 7. Marketplace Components Diagram

+-------------------------+
                       |   Tapseed Marketplace   |
                       +-----------+-------------+
                                   |
            ------------------------------------------------------
            |                     |                  |           |
            v                     v                  v           v
 +----------------+    +----------------+    +----------------+  +----------------+
 | Supplier Portal|    | SME Portal     |    | Consumer App   |  | Admin Console  |
 +----------------+    +----------------+    +----------------+  +----------------+
            |                     |                  |           |
            v                     v                  v           v
 +----------------+    +----------------+    +----------------+  +----------------+
 | Inventory Mgmt |    | Ordering &     |    | Product Search |  | Backoffice     |
 | & SKU Engine   |    | Promotions     |    | & Checkout     |  | Ops & Reports  |
 +----------------+    +----------------+    +----------------+  +----------------+
            |                     |                  |                   |
            v                     v                  v                   v
 +----------------+    +----------------+    +----------------+  +----------------+
 | Payments &     |    | Settlements    |    | Logistics      |  | Tax Engine     |
 | Wallets        |    | Engine         |    | Integration    |  | (ZIMRA)        |
 +----------------+    +----------------+    +----------------+  +----------------+